CCD Website Redesign

Summary Brief for Tracy

| To: | Tracy (CCD Leadership) |
| --- | --- |
| From: | Aryan (CCD Intern) |
| Date: | June 19, 2026 |
| Re: | CCD Website — Issues, Plan & Questions for Tracy |

# 1.  What's Wrong with the Current Site

The existing ccdgroup.org was audited across all 14 pages. Here are the main problems:

| Issue | Details |
| --- | --- |
| No clear identity | A first-time visitor cannot tell in 5 seconds what CCD does, who it serves, or why they should care. |
| Missing pages | Tool Bank, Center for Social Impact, and Volunteer pages don't exist — these are core programs with no web presence. |
| Outdated / empty sections | Photos page is blank. Events calendar has no events. The news/blog has never been used. |
| No impact numbers | No member count, projects completed, or youth served. Nothing that builds credibility for donors or partners. |
| Weak calls to action | Donate is buried. Clean & Green booking requires guessing where to look. Membership has no benefit framing. |
| No staff or team info | No bios, photos, or names on the site. Donors and partners need to know who they're working with. |
| Poor mobile experience | The Wix template doesn't resize cleanly on phones, and most community members browse on mobile. |
| No SEO | Pages have no unique titles or descriptions. CCD does not appear in Google results for relevant Baltimore searches. |

Bottom line: the site does not reflect the quality or scope of CCD's work. It would not convince a first-time visitor to donate, join, or book a service.

# 2.  Proposed Site Structure (18 Pages)

The new site should have 18 focused pages in clear navigation groups. Pages marked NEW don't exist at all on the current site.

| Page | Purpose | Status |
| --- | --- | --- |
| Home | Mission, programs, impact stats, pathways to donate / join / book | Redesign |
| About — Our Story | CCD history, H.E.A.R.T. framework, C.L.E.A.R. objectives, timeline | Redesign |
| Our Team | Staff headshots and bios — essential for donor and partner trust | NEW |
| What is a Co-op? | Education for newcomers; makes membership feel accessible | Redesign |
| Partners & Funders | Institutional credibility; acknowledge organizational support | Redesign |
| Community Co-op Market | Market dates, vendor registration, photo gallery | Redesign |
| Center for Social Impact | CCD's signature project — vision, renderings, timeline, Brick CTA | NEW |
| Brick Campaign | Dedicated fundraising page: story, impact tiers, progress bar, donate CTA | Redesign |
| Clean & Green Team | Services grid, before/after gallery, free estimate booking form | Redesign |
| Tool Bank | Explain the program, borrowing process, available tools, reservation form | NEW |
| Programs & Workforce Dev. | 4th Brew, DeWalt, and future partner programs | Redesign |
| Membership | Benefit-forward pricing table, FAQ, clear sign-up CTA | Redesign |
| Volunteer | Current needs, sign-up form for non-paying contributors | NEW |
| Donate | Impact tiers, PayPal integration, Brick Campaign cross-link | Redesign |
| Events | Upcoming events calendar, past archive, email subscribe | Redesign |
| Projects | Cards for all 4 CCD projects with status badges and photos | Redesign |
| News | Blog/news feed — 1-2 posts per month for credibility and SEO | NEW |
| Contact | Address, map, department emails, contact form | Redesign |

Navigation groups (dropdown menus):

- About  →  Our Story, Our Team, Partners & Funders, What is a Co-op?

- Programs  →  Co-op Market, Center for Social Impact, Clean & Green, Tool Bank, Workforce Development

- Get Involved  →  Become a Member, Volunteer, Donate, Events

- Projects  →  standalone page with all 4 CCD projects

- Brick Campaign  →  standalone, always visible in nav

- News  →  standalone blog / news feed

# 3.  Features Required on Launch Day

Per Tracy's email, every one of the following must be functional when the site goes live:

| ✓ Learn about CCD and its mission | ✓ Make donations (PayPal integration) |
| --- | --- |
| ✓ Become a member (all 5 tiers) | ✓ Register for events (events calendar) |
| ✓ Access community info and resources | ✓ Learn about the Brick Capital Campaign |
| ✓ Explore the upcoming Co-op | ✓ Learn about the Center for Social Impact |
| ✓ Access Tool Bank information | ✓ Schedule Clean & Green services (booking form) |

# 4.  Content We Need to Gather Before Launch

Design is only as good as the content inside it. The following must be collected:

| What We Need | Why It Matters | Priority |
| --- | --- | --- |
| Aerial/drone photo of Frederick Ave | Single most important visual asset — sets the homepage hero image. | CRITICAL |
| Staff headshots + bios (all team) | Donors and partners need to know who they're working with. | CRITICAL |
| Resident testimonials (3–5 quotes) | The most persuasive content on any nonprofit site. | CRITICAL |
| Real impact numbers (members, sq ft, youth served) | Credibility for donors and grant applications. | HIGH |
| Clean & Green before/after photos | Drives bookings. Already exists — needs to be organized. | HIGH |
| Partner logos (hi-res from each org) | Institutional credibility strip on homepage and Partners page. | HIGH |
| Brick Campaign video (~60 seconds) | Highest-ROI content piece for the fundraising page. | HIGH |
| Tool Bank inventory + photos | Required to build the Tool Bank page. | MEDIUM |
| CSI renderings / floor plan | From Neighborhood Design Center — makes the CSI page compelling. | MEDIUM |

# 5.  Where and How to Build It

The current Wix site should be replaced. Here are four realistic options:

| Platform | Cost/mo | Best for | Notes |
| --- | --- | --- | --- |
| Framer (recommended) | ~$20 | Best-looking result, fast build | Modern, animation-friendly, no-code. Best if we have a designer or design-oriented intern. |
| Webflow | ~$30 | Staff managing content long-term | Best-in-class no-code CMS. Steeper to design but easy to update once built. |
| WordPress | ~$15 hosting | If we have a developer/volunteer | Same stack as ReBuild Metro. Most flexible but requires technical setup. |
| Squarespace | ~$25 | Quickest, lowest-risk relaunch | Easiest to maintain. Less customizable, but a major upgrade from current Wix. |

Recommendation: If we have budget for a designer — Framer gives the best result. If Tracy or staff will maintain content independently — Webflow. If neither — Squarespace is a fast, low-risk upgrade. All are a significant step up from Wix.

# 6.  Keeping the Site Current After Launch

A redesign only stays valuable if content is kept up to date. Suggested rhythm:

| Frequency | Task | Notes |
| --- | --- | --- |
| After each event | Add to Events archive, upload photos | 10–15 min. Can repurpose Instagram captions. |
| Monthly | Publish 1 news post | Project update, partner spotlight, or event recap. Short is fine. |
| Monthly | Update Upcoming Events section | Add new events, remove past ones. |
| Quarterly | Review program pages for accuracy | Check contact info, links, pricing, service descriptions. |
| Annually | Update homepage impact numbers | Member count, sq ft maintained, youth served, etc. |
| As needed | Add new partners/funders | Keep logos and descriptions on Partners page current. |

# 7.  Questions for Tracy

I need Tracy's input on these 10 items before moving forward:

| # | Topic | Question |
| --- | --- | --- |
| 1 | Budget | What is the approximate budget for (a) platform/hosting, (b) photography, and (c) design or development work? |
| 2 | Platform / tech | Does CCD have a developer or technical volunteer, or do we need a no-code platform that staff can update independently? |
| 3 | Team page | Who are all current staff and their titles? Can we schedule a team photo day for headshots? |
| 4 | Impact numbers | What are CCD's current numbers: total members, sq ft of green space maintained, youth served, events held? |
| 5 | Tool Bank | What tools are available to borrow today? How is the lending process managed (sign-out sheet, form, etc.)? |
| 6 | Center for Social Impact | Do we have architectural renderings or a floor plan from the Neighborhood Design Center partnership? |
| 7 | Video content | Is there existing video footage of CCD events or the building? Is there budget for a short (60-second) Brick Campaign video? |
| 8 | Content manager | After launch, who at CCD will be responsible for updating news, events, and photos going forward? |
| 9 | Timeline | What is the target launch date? Is there a specific event or milestone we're building toward? |
| 10 | Domain / login | Who has login access to the Wix account and the ccdgroup.org domain registrar? We'll need those to migrate. |

# Next Steps

1.  Tracy reviews this brief and answers the 10 questions above.

2.  Agree on platform (Framer / Webflow / WordPress / Squarespace).

3.  Begin gathering critical content: drone photo, team headshots, testimonials, impact numbers.

4.  Design mockup of the homepage for Tracy's approval before the full build starts.

5.  Build, test, and soft-launch targeting a specific CCD milestone or event.

Full reference documents:

- CCD_Website_Content_Audit.md — complete page-by-page audit of the current site

- ReBuildMetro_Teardown.md — full teardown of the reference site Tracy recommended

- CCD_New_Website_Plan.md — detailed page-by-page specifications for the new site